**Friday, February 12nd, 2021**

* We have three people at the meeting today: Tilak, Duc, and Nick.
* This is the first meeting Tilak has been at. Since he does not have any knowledge in database design or Flutter, we decide to let him work with UI/UX design. We also told him to check out Kanban Flow to understand what we are doing better.
* Nick is still working on the database design. He asked questions about the design - what the app needs, how does each data interact with each other. He is also learning Flutter to help out with the group.
* Duc has already finished implementing authentication screens for the app. However, he is still waiting for Michael to come up with a draft for how the app looks.
* Richard has not participated in any meetings yet.
* We discussed some potential features for the app after we got the basics down. Maybe something to encourage the users to manually

**Wednesday, February 17th, 2021**

* Michael: mocks up for UI/UX for the project in Figma.
* Nick: rough draft for the database design. Update database design for UI/UX.

**Wednesday, February 24, 2021**

* Switched from SmartDraw to draw.io
* Updating the database design, Nick and Duc will work together to implement e-r design into google firebase

**Friday, February 26, 2021**

* Organized Deliverables for the submission of iteration 1
* Today we will be working on the UX/UI design as well as the database design.
* Everyone will be learning flutter

Time frame:

* By next Friday 2/5/2021 - everyone should finish watching the flutter videos.

**Wednesday, March 3, 2021**

* Nick is the scrum master - he finished the ER diagram, needed to implement that into Firebase.
* Possible impediments: nothing right now for him
* Duc Nguyen - implement new features, but code is bad, need to clean up.
* Tilak - UI/ learning to code
* Michael - setting up the computer, cannot have iOS simulator
* Richard - learning Flutter, looking at open source relational databases.
* We talked about UI/UX for the Account page.
* Questions about Flutter and Firebase

**Friday, March 5, 2021**

* We talked about Flutter, and setting up the emulator for the app

**Wednesday, March 10, 2021**

* Michael completed the tutorial on Flutter. He had some troubles with Git.
* Duc implemented accounts creation and showed them on the screen. Some problems with the screen not showing the most up-to-date list of accounts after adding a new one.
* Richard was busy with other classes, but he was done with the tutorial.
* Tilak finished the Flutter tutorial, wanted to work on the project.
* Nick finished the Flutter tutorials. Trying to solve the problem on the slow profile page. He is watching Flutter + Firebase tutorial right now.
* We tested out the pull requests on Github.

**Friday, March 19, 2021**

* Working on the second deliverables - Nick will submit
* Assigned what we have to do for the next week
  + Duc: work on the back end for transaction
  + Michael: work on front end for new category
  + Nick: work on back end for budget and category
  + Tilak: work on front end for the sign in screen